# 🚀 Complete Roadmap: Parliamentary AI Analyst

## 📋 Project Overview

| Aspect | Details |
| --- | --- |
| Project Name | Parliamentary AI Analyst |
| Problem Statement | Parliamentary information is vast, complex, and difficult for citizens, journalists, and even MPs to navigate efficiently |
| Solution | AI-powered question-answering system that makes parliamentary data accessible through natural language |
| Goal | Win the UK Parliament Hackathon, create real-world impact, and build a standout CV project |

## 🎯 Problem Statement (For Your Pitch)

"The UK Parliament produces thousands of pages of debates, written answers, and legislation every year. Citizens, journalists, and even MPs struggle to find specific information quickly. Our solution is an AI-powered question-answering system that makes parliamentary data accessible through simple natural language questions, improving transparency, accountability, and civic engagement."

## 🏗️ Complete Roadmap (Day by Day)

## 📅 Phase 1: Planning & Setup (Day 1 – 26 August)

| Step | Task | Tech | Time | Where |
| --- | --- | --- | --- | --- |
| 1.1 | Define project scope & features | — | 1 hr | Planning |
| 1.2 | Set up GitHub repository | Git | 30 min | GitHub.com |
| 1.3 | Create project structure | — | 1 hr | Local |
| 1.4 | Set up Python virtual environment | Python | 30 min | Local |
| 1.5 | Install dependencies | pip | 30 min | Local |
| 1.6 | Set up React app | React, Vite | 1 hr | Local |
| 1.7 | Install Tailwind CSS | Tailwind | 30 min | Local |
| 1.8 | Create Figma/design mockup | Figma | 2 hrs | Figma.com |

End of Day 1: Project structure ready, GitHub repo set up, design mockup created

## 📅 Phase 2: Data Collection & Processing (Day 2 – 27 August)

| Step | Task | Tech | Time | Where |
| --- | --- | --- | --- | --- |
| 2.1 | Research UK Parliament data sources | — | 2 hrs | Online |
| 2.2 | Download Hansard data (debates) | Python, Requests | 2 hrs | Local |
| 2.3 | Download Parliamentary Questions data | Python, Requests | 2 hrs | Local |
| 2.4 | Download legislation data | Python, Requests | 2 hrs | Local |
| 2.5 | Clean and preprocess data | Python, Pandas | 3 hrs | Local |
| 2.6 | Create data loading script | Python | 2 hrs | Local |

End of Day 2: Data collected, cleaned, and ready for processing

### Data Sources:

| Source | URL | Data Type |
| --- | --- | --- |
| Hansard | https://hansard.parliament.uk/ | Parliamentary debates |
| Parliamentary Questions | https://www.parliament.uk/business/publications/written-questions-answers-statements/ | Written answers |
| Legislation | https://www.legislation.gov.uk/ | UK laws |
| Government Spending | https://www.gov.uk/government/statistics | Public spending |

## 📅 Phase 3: AI & Backend Development (Day 3-4 – 28-29 August)

| Step | Task | Tech | Time | Where |
| --- | --- | --- | --- | --- |
| 3.1 | Set up FastAPI backend | FastAPI, Python | 2 hrs | Local |
| 3.2 | Create data processing pipeline | Python, Pandas | 3 hrs | Local |
| 3.3 | Set up vector database (Pinecone/ChromaDB) | Pinecone/ChromaDB | 2 hrs | Cloud/Local |
| 3.4 | Create embeddings | OpenAI/Cohere, LangChain | 3 hrs | Cloud API |
| 3.5 | Build RAG pipeline | LangChain, RAG | 4 hrs | Local |
| 3.6 | Create query engine | LangChain | 3 hrs | Local |
| 3.7 | Build API endpoints | FastAPI | 3 hrs | Local |

End of Day 3-4: Backend API working with RAG pipeline

### Code Structure:

python

# backend/app/main.py

from fastapi import FastAPI

from pydantic import BaseModel

from langchain.chains import RetrievalQA

from langchain.vectorstores import Pinecone

from langchain.embeddings import OpenAIEmbeddings

app = FastAPI(title="Parliamentary AI Analyst API")

class Question(BaseModel):

query: str

@app.post("/ask")

def ask(question: Question):

# RAG pipeline processes question

answer = rag_engine.query(question.query)

return {"answer": answer["result"], "sources": answer["source_documents"]}

## 📅 Phase 4: Frontend Development (Day 5-6 – 30-31 August)

| Step | Task | Tech | Time | Where |
| --- | --- | --- | --- | --- |
| 4.1 | Create React components | React, JSX | 4 hrs | Local |
| 4.2 | Build home page | React, Tailwind | 3 hrs | Local |
| 4.3 | Build search bar | React | 2 hrs | Local |
| 4.4 | Build results page | React, Tailwind | 3 hrs | Local |
| 4.5 | Add API integration | React, Fetch/Axios | 3 hrs | Local |
| 4.6 | Add loading states | React | 2 hrs | Local |
| 4.7 | Make responsive | Tailwind | 2 hrs | Local |

End of Day 5-6: Fully functional React frontend connected to API

### React Components:

jsx

// frontend/src/components/SearchBar.jsx

const SearchBar = ({ onSearch }) => {

const [query, setQuery] = useState('');

const handleSubmit = (e) => {

e.preventDefault();

onSearch(query);

};

return (

<form onSubmit={handleSubmit} className="w-full max-w-3xl">

<div className="flex gap-4">

<input

type="text"

placeholder="What would you like to know?"

className="flex-1 p-4 border-2 border-gray-200 rounded-xl focus:border-primary focus:outline-none"

value={query}

onChange={(e) => setQuery(e.target.value)}

/>

<button

type="submit"

className="px-8 py-4 bg-primary text-white rounded-xl font-semibold hover:bg-primary/90"

>

Ask

</button>

</div>

</form>

);

};

## 📅 Phase 5: Testing & Polish (Day 7 – 1 September)

| Step | Task | Tech | Time | Where |
| --- | --- | --- | --- | --- |
| 5.1 | Test all functionality | Manual testing | 2 hrs | Local |
| 5.2 | Fix bugs | — | 3 hrs | Local |
| 5.3 | Improve UI/UX | Tailwind | 3 hrs | Local |
| 5.4 | Add error handling | React, FastAPI | 2 hrs | Local |
| 5.5 | Performance optimisation | — | 2 hrs | Local |

End of Day 7: Fully tested, bug-free application

## 📅 Phase 6: Deployment (Day 8 – 2 September)

| Step | Task | Tech | Time | Where |
| --- | --- | --- | --- | --- |
| 6.1 | Deploy backend to Render | Render | 2 hrs | Render.com |
| 6.2 | Deploy frontend to Vercel | Vercel | 2 hrs | Vercel.com |
| 6.3 | Configure environment variables | — | 1 hr | Render/Vercel |
| 6.4 | Test deployed application | — | 2 hrs | Online |
| 6.5 | Create demo video | Screen recording | 2 hrs | Local |

End of Day 8: Live application accessible to everyone

## 📅 Phase 7: Pitch Preparation (Day 9 – 3 September)

| Step | Task | Tech | Time | Where |
| --- | --- | --- | --- | --- |
| 7.1 | Create presentation slides | PowerPoint/Canva | 3 hrs | Online |
| 7.2 | Write pitch script | — | 2 hrs | Local |
| 7.3 | Practice pitch | — | 2 hrs | Local |
| 7.4 | Prepare demo flow | — | 2 hrs | Local |
| 7.5 | Prepare Q&A answers | — | 2 hrs | Local |

End of Day 9: Ready for the hackathon

## 📅 Day 10 – Hackathon Day (4 September)

| Step | Task | Time |
| --- | --- | --- |
| 8.1 | Final testing | 1 hr |
| 8.2 | Setup at venue | 1 hr |
| 8.3 | Networking | 1 hr |
| 8.4 | Pitch presentation | 10 min |
| 8.5 | Demo | 10 min |
| 8.6 | Q&A | 10 min |
| 8.7 | Networking | 2 hrs |

## 💻 Tech Stack Summary

| Layer | Technology | Where |
| --- | --- | --- |
| Frontend | React, Tailwind CSS, Vite | Local → Vercel |
| Backend | FastAPI, Python | Local → Render |
| AI/LLM | LangChain, OpenAI/Claude API, RAG | Cloud API |
| Vector DB | Pinecone or ChromaDB | Cloud/Local |
| Data | Pandas, NumPy, Requests | Local |
| Version Control | Git, GitHub | GitHub.com |
| Hosting | Vercel (frontend), Render (backend) | Cloud |

## 📊 Total Time Breakdown

| Phase | Days | Hours | Focus |
| --- | --- | --- | --- |
| Planning & Setup | 1 | 7 hrs | Project structure |
| Data Collection | 1 | 14 hrs | Parliament data |
| Backend Development | 2 | 18 hrs | API, RAG, AI |
| Frontend Development | 2 | 18 hrs | React, UI |
| Testing & Polish | 1 | 12 hrs | Bug fixes, UX |
| Deployment | 1 | 8 hrs | Live hosting |
| Pitch Preparation | 1 | 10 hrs | Presentation, practice |
| Total | 10 days | ~85 hrs | Full project |

## 🎯 Project Structure

text

parliamentary-ai-analyst/

├── backend/

│   ├── app/

│   │   ├── main.py                 # FastAPI server

│   │   ├── rag_engine.py           # LangChain RAG pipeline

│   │   ├── data_loader.py          # Load Parliament data

│   │   ├── embeddings.py           # Vector embeddings

│   │   └── config.py               # API keys & config

│   ├── data/

│   │   ├── raw/                    # Raw data files

│   │   └── processed/              # Processed data

│   └── requirements.txt

│

├── frontend/

│   ├── src/

│   │   ├── components/

│   │   │   ├── Header.jsx

│   │   │   ├── SearchBar.jsx

│   │   │   ├── ResultCard.jsx

│   │   │   ├── StatsBanner.jsx

│   │   │   └── Footer.jsx

│   │   ├── pages/

│   │   │   ├── Home.jsx

│   │   │   └── Results.jsx

│   │   ├── hooks/

│   │   │   └── useParliamentAPI.js

│   │   ├── styles/

│   │   │   └── index.css

│   │   ├── App.jsx

│   │   └── main.jsx

│   ├── package.json

│   └── tailwind.config.js

│

├── pitch/

│   └── presentation.pptx

│

├── README.md

└── docker-compose.yml

## 🚀 Ready to Start? Let's Build!

| Step | Action | Status |
| --- | --- | --- |
| 1 | Create GitHub repository | ⬜ Not started |
| 2 | Set up project structure | ⬜ Not started |
| 3 | Build backend | ⬜ Not started |
| 4 | Build frontend | ⬜ Not started |
| 5 | Deploy | ⬜ Not started |

Let me know which step you want to start with, and I'll give you the detailed code! 🚀